**Sprint 2 Retro**

* What went well
  + Got a lot done, considering procrastination
  + We got a lot more unit tests up
  + Teamwork Was on point for the most part
* What didn't go well
  + Procrastination
  + Styling
* What specific things you can do to improve
  + Start earlier
  + Styling
* List the measurement criteria
  + Estimated hours on ticket
* Assign a percentage to each team member based on your measurement criteria specified in this sprint's planning

|  |  |  |  |
| --- | --- | --- | --- |
|  | Est (hrs) | Done(hrs) | % |
| George-P | 2 | 3 | 14% |
| Zach-P | 6 | 6 | 28% |
| Tanner(Master)-P | 5 | 5 | 24% |
| Nick-P | 9 | 7 | 33% |
| TOTAL | 22 | 21 |  |

* + P= present, NP= not present

(Each person should have a percent between 0-100%)

(Total percent for the team should be 100%)

(Include the scrum master, and all of the members of the group (marking those who are present))

